# STUDENT INTERNSHIP TRAINING PLAN

## Internship Plan for Leads (IT Department)

## Student Name: Angelica L. Herrera

Course / Program: Bachelor of Science in Information Technology School: Polytechnic University of the Philippines – Biñan Campus Company / Institution: Leads Agricultural Products Corp. (LAPC) Department / Unit: IT Department

Training Period: February 16, 2026 – May 2026

Total Required Hours: 500 hours

# Internship Objectives

The internship aims to provide practical experience in IT service management, system development, and user support within a professional IT department. The trainees will assist in developing and deploying a ticketing system.

Specifically, the internship aims to:

- Assist in planning and developing an internal IT Ticketing System.

- Support IT service desk operations and user support tasks.

- Gain experience in system configuration and deployment.

- Improve ability to document system processes, updates, and technical procedures.

- Enhance teamwork, communication, and problem-solving skills in a professional IT environment.

| WEEK | TASK/ACTIVITIES | NO. OF HOURS |
| --- | --- | --- |
| Week 1 | Orientation, Introduction to the Company and Staff, Documentation of WBS, Project Kickoff, and Requirements Gathering. | 40 |
| Week 2 | Continue requirements gathering, create a Blueprint Diagram, UI Setup, prepare R1 retrospective PPT, and Discuss the system flow. | 40 |
| Week 3 | System Configuration Setup, Environment Preparation, Initial System Structure Development, System Testing, R2 Retrospective presentation, Debugging, and Documentation. | 40 |

| Week 4 | User Account Setup, Role Management, and Access Configuration, System testing, R3 Retrospective presentation, and Documentation for updating the status of Project tasks. | 40 |
| --- | --- | --- |
| Week 5 | Chat and notification system setup for ticket updates, R4 Retrospective presentation, and Documentation. | 40 |
| Week 6 | SLA Configuration, Escalation rule setup for Ticket management, R5 Retrospective presentation, and Documentation. | 40 |
| Week 7 | Continuing system development and debugging of core features, R6 Retrospective presentation, and Documentation. | 40 |
| Week 8 | Conduct User Acceptance Testing (Test Environment) and gather feedback. | 40 |
| Week 9 | Issue fixing and system improvements based on testing feedback. | 40 |
| Week 10 | Prepare the system for deployment and perform final system checks. | 40 |
| Week 11 | System Go-live and initial Ticket monitoring. | 40 |
| Week 12 | SLA Compliance review, Ticket monitoring, and System Optimization. | 40 |
| Week 13 | Final system improvements, Documentation, and Project completion report. | 40 |

Supervised by:

## Mark Deniel Manuel

Manager – IT and Operations Excellence.